# Drive Mitra Implementation Checklist (Antigravity To-Do)

This checklist is written in execution order. Give this directly to Antigravity and ask it to start implementation.

1. Buy and connect custom domain (drivemitra.in preferred).

2. Add SSL and force HTTPS.

3. Update homepage title, H1 and meta description.

4. Create /ertiga-on-rent-bhopal page.

5. Add sticky WhatsApp button on all pages.

6. Add click-to-call button in header.

7. Add LocalBusiness schema.

8. Add FAQ schema on homepage and Ertiga page.

9. Compress and rename all images with SEO-friendly filenames.

10. Create XML sitemap and robots.txt.

11. Submit sitemap to Google Search Console.

12. Create Google Business Profile and complete all fields.

13. Upload 15+ real car photos.

14. Request first 10 customer reviews.

15. Install Google Analytics 4.

16. Install Google Tag Manager.

17. Install Microsoft Clarity.

18. Configure conversion events.

19. Create airport and RKMP location pages.

20. Create MP Nagar and Arera Colony pages.

21. Publish first 4 blog articles.

22. Set up weekly ranking tracking sheet.

23. Launch exact-match Google Ads campaign for Ertiga keywords.

24. Add negative keywords list.

25. Review performance after 14 days.

26. Optimize pages based on Search Console queries.

## Required Deliverables from Developer

Updated source code repository

Deployed website URL

Search Console access

GA4 access

GTM container ID

Clarity project URL

Sitemap URL

Robots.txt URL

List of created pages

Screenshot of conversion events firing